## Slide 1: Change Management
Prepared by
Assist. Lecturer Zaid Abdullah Hussein

## Slide 2: Change Management
Change is defined as "the process of alteration or transformation of individuals, groups, and organization undergo in response to internal factors.“
Change can be planned or unplanned.
Some of us are better at handling changes than others , but none of us really likes it . For a business to survive, however, change is not only good , it is essential.

## Slide 3: Change Management
Your job as a manager is to help your people adjust to change with a minimum of disruption .
So that is change management ? As the application of appropriate planning , tools and processes to effectively implement change and its ensure successful adoption.

## Slide 4: Why Manage Change
Since change is going to happen, you have two choices. You can manage change or you can let change just happen on its own . Perhaps its all the years I spent as a Project Manage , but I have never seen a change that was left to happen on its own come out anywhere as good as one that was properly managed.

## Slide 5: Why Manage Change
When you manage change you can :
Minimize disruption
Exert some control over the schedule
Reduce the pain of the change
Get the affected employees involved in planning and executing the change
Build teamwork at all levels of the organization as they work together to implement the change
Establish a foundation for change that will make future changes easier.

## Slide 6: Purpose of change
• To meet changing clients needs
• To meet changing market conditions
• To respond to internal pressures
• To take advantage of new opportunities
• To respond to competitive pressure

## Slide 7: What is the goal of this change
Before you start anything, you need to establish the end point . “if we are going to make this change , spend all this time and money, and disrupt the company and its employees , what is it we are going to accomplish ?” How will you know the change has been successful ? How will you measure that success ? What does the organization look like in the future state when this change has been successfully implemented? Once you know the end and start planning.

## Slide 8: Change Management Planning
The first step in successful change management is planning the change, from design, through implementation, to adoption.
How much planning is required depends on how much disruption the change will cause.
Plan the change as you would any other project . Establish the tasks involved . Determine their durations, priorities, and inter-dependencies. Build you project schedule and calculate the critical path.

## Slide 9: Reinforce the change
One unique aspect of change management is the requirement to reinforce the change. Most projects are done when the last is completed . With change management that is almost true.
Change management requires that you continue to reinforce the change after the implementation is complete.
Think of it like a diet .

## Slide 10: Factors that cause change
A number of internal and external forces, particularly from new strategies, technologies, and employee attitudes and behavior.
External forces come from changes in the organizations technological settings, economic, political, legal, social, and competitive environments.

## Slide 11: Resistance to change and gaining support
Change is neither always accepted nor always rejected.
Reasons for resistance.
Parochial self interest.
Misunderstanding and lack of trust.
Contradictory Assessments.
Low tolerance of change.

## Slide 12: Managing resistances to change
Education and communication.
2. Participation and Involvement.
3. Facilitation and support.
4. Negotiation and Agreement.
5. Manipulation and co-optation.
6. Explicit and Implicit coercion.